# Project Brief:- VERDE-Smart Recycling and Waste Segregation Assistant

## Background

Improper waste disposal is one of the main problems faced in the UK because there is a variation in recycling laws between different authorities, and people are never sure what bin to use for the particular item. Recycling contamination is usually sent to landfill, which defeats the purpose of all environmental efforts. VERDE helps in solving this problem as it gives clear instructions about proper disposal of different objects.

## Aim

To develop a smart recycling assistant that identifies waste items using a camera and provides accurate disposal advice, with all AI processing running on-device on Arm-based hardware rather than in the cloud.

## Objectives

- Train a lightweight image classification model to recognise common waste categories.

- Deploy the model and Llama 3.2 1B on a Raspberry Pi 5 using ExecuTorch, with the AI HAT+ 2 for hardware acceleration.

- Generate clear, UK-relevant disposal advice for each identified item.

- Build a mobile app that connects to the Pi and presents results to the user.

- Evaluate the system for classification accuracy, response time and usability.

## Scope

This covers camera capture, on-device classification, Llama-generated disposal advice and a mobile app interface. Physical sorting mechanisms are outside the scope of this version and are planned as future work.

## Team Structure

The project is delivered by a team of three over ten weeks, divided into three parts: mobile application, edge AI and Raspberry Pi system, and data, knowledge base and testing.

## Why it matters

Running AI on low-power Arm devices keeps user data private, works without an internet connection, and demonstrates how edge computing can support sustainability goals.

# Week 1

## Part 1: Mobile Application and User Interface (Sanjeev)

Installed Android Studio and began learning Kotlin basics. Started researching how the app could communicate with the Raspberry Pi.

## Part 2: Edge AI and Raspberry Pi System (Tanveer)

Researched ExecuTorch and how Llama models can run on Arm devices. Began looking into setting up the Raspberry Pi 5.

## Part 3: Data, Knowledge Base and Testing (Smarika)

Started searching for existing waste image datasets and gathering information on UK recycling categories.